Steps For V7.0:

- Fold in Known Issues (based on existing page numbers)

- Fold in BIRDs (try from back to front to persevere earlier page number references such as working on the IBIS-AMI changes first and then the earlier sections.  Update the AMI section tables with all new IBIS-AMI parameters

- Create two new sections or chapters for BCI and Interconnect Models

- Update Section 10.8 with the new AMI parameters

- Update Table and Figure Caption numbers/references as needed due to new information

- Update Section 3.1 Tree by deleting some subparameters per BIRD183

- Add to Section 2.0 – the new BIRDs for V7.0 and number of BIRDs

- Update Versions 6.1  7.0, Full dates first, then years only 2015  2017/8 and Copyright years, all embedded throughout the document.

- Issue new correction BIRD(s), if needed identified as a result of the editorial pass and include them

BIRD List: Editorial,Technical,Parser Changes for V7.0

BIRD147.6       Back-channel Support

AMI: BCI_Protocol, BCI_State, BCI_ID, BCI_Message Interval_UI,

BCI_Training_UI

Editorial (new chapter), Parser Change (including interaction rules)

BIRD179	New IBIS-AMI Reserved Parameter Special_Param_Names

AMI: Special_Param_Names

Technical, Parser Change

BIRD180	Require Unique Pin_Names in [Pin]

Technical, Parser Change

BIRD182	POWER and GND [Pin] signal_name as [Pin Mapping] bus_label

Technical, Parser Change

BIRD183	[Model Data] Matrix Subparameter Terminology Correction

Editorial Change including Section 3.1 Keyword Hierarchy

Possible Parser Terminology Change

BIRD184.2	Model_name and Signal_name Restriction for POWER and GND Pins

Parser Change

BIRD185.2	Section 3 Reserved Word Guideline Update

Editorial Change

BIRD186.X      File Naming Rules ***

Editorial

Parser Change throughout

BIRD187.X	Format and Usage Out Clarifications (Approval expected April 2017) ***

Editorial Change

BIRD188.1	Expanded Rx_Noise Support for AMI

AMI: Rx_GaussianNoise, Rx_UniformNoise

Editorial, Parser Change

BIRD189.X     Interconnect Modeling Using IBIS-ISS and Touchstone  ***

Editorial (New Chapter)

Technical (Several new keywords, new .ims file, etc.)

Parser Upgrade: Significant

Tentative Additions

BIRD158.X  	AMI Touchstone (R) Analog Buffer Models  ***

AMI: Ts4file, Tx_V, Tx_R, Rx_R

Editorial (new chapter??) Parser Change

BIRD166.X	Resolving Problems with Redriver Init Flow  *** OR

Editorial

BIRDXXX	Redriver Flow Alternative by Keysight  (can  be submitted)

AMI: Init_Supports_Extended Impulse_Matrix, Impulse_Matrix_Is_Extended

Editorial

Parser Change

Future Versions

BIRD181.X	I-V Table Clarifications all Vtable references, figure updates??

Editorial Change ???

BIRD(s) XX	Terminals BIRD(s) for All of IBIS 6.1

Editorial (I-V tables, some figures, notes on data derivations section, some generalization to align with BIRD181.X)

BIRDXX	Reference Terminal BIRD

Editorial Change

Parser Change

Other BIRDs to be submitted ????

Major Editorial Rewrite ????

Major Figures Update ????

Major Change in IBIS-AMI Introduction

C_comp BIRD

BIRDs for Possible Rejection or Further Delay

BIRD125.1     Make IBIS-ISS Available for IBIS Package Modeling (Reject?)

BIRD145.3     Cascading IBIS I/O buffers with [External Circuit]s using the [Model Call]

keyword  ????

BIRD161.1     Supporting Incomplete and Buffer-only [Component] Descriptions ????

BIRD163        Instantiating and Connecting [External Circuit] Package Models with

[Circuit Call]  ????

BIRD164       Allowing Package Models to be defined in [External Circuit]  ????

BIRD165       Parameter Passing Improvements for [External Circuit]s        ????

Additional Steps

Finalize V7.0 document

Submit to IBIS Open Forum for review

Respond to review comments

Conduct formal Specification vote

Write Complete Parser contract listing of requirement and BIRD checking details

SAE review of contract

Get a Quote

Agree to Quote

Sign Agreement, begin parser development

Decide parser price ($2,500 or $3,000?)

Raise new parser funding

Complete Parser development when funding goal is reached